| VAMOS TAXI Platform rebuild — Scope of Work | DOCUMENT Version: 1.0 Date: 18 July 2026 Window: 3–4 weeks / 1 month Status: Client contract annex |
| --- | --- |

This Scope of Work defines the V1 digital platform to be designed, built, integrated, and handed over for Vamos Taxi GmbH: public booking website, design system, pricing engine, payments, customer accounts, automated emails, and operations dashboard.

1. PARTIES

| Client | Vamos Taxi GmbH (Bleicherstrasse 16, 8953 Dietikon, Switzerland) |
| --- | --- |
| Provider | Koussay Zayani |
| Product | Scheduled airport & private transfer booking platform (Switzerland / Zurich-first) |
| Model | Book ahead for a set pickup time. Fixed price. Driver waits at place & time. Not Uber on-demand. |
| Reference UX | Transfeero-level booking quality for a local operator (not a global marketplace clone) |

2. DELIVERABLES OVERVIEW

| Area | What you get |
| --- | --- |
| Design | Mobile-first premium UI, design system in code, booking-first layouts, admin UI |
| Public website | Homepage, multi-step booking, map pin/search, quote, vehicles, extras, coupons, checkout |
| Accounts | Customer sign-in, profile, booking history, manage booking (+ guest checkout path) |
| Pricing engine | Fixed routes + distance-based calculation, surcharges, extras, coupon discounts, price snapshot |
| Payments | Stripe standard checkout + webhooks (not Stripe Connect) |
| Emails | Resend: confirmation, voucher, status updates, pre-trip reminders |
| Maps | Mapbox: search, click-to-set pickup/destination, planned route for pricing (no live GPS) |
| Admin dashboard | Bookings, calendar, assign driver/vehicle, manual bookings, pricing & coupons admin, CSV export |
| Launch | Production deploy, domain cutover support, source code ownership, admin handover |

3. PUBLIC WEBSITE (CUSTOMER)

Homepage with booking widget above the fold (mobile-first, excellent on desktop).

Pickup & destination via address search and map click (Mapbox).

Date & time selection for scheduled transfers (e.g. book today for tomorrow).

Passengers, luggage, one-way or return journey.

Server-side quote: distance, duration, eligible vehicle classes with fixed prices.

Passenger details, flight number field, configurable extras.

Coupon / voucher codes at checkout.

Stripe payment (methods available on Client Stripe account; TWINT if eligible).

Confirmation page and voucher content.

Customer accounts: registration/login, booking history, open booking.

Guest checkout with email; option to claim booking into an account.

Manage booking within Client cancellation / modification policy.

About, Contact, FAQ + legal page structure (Terms, Privacy, Imprint, Cancellation).

English + German interface for V1; CHF primary currency (unless kickoff confirms otherwise).

Initial SEO structure for key airport / fixed routes once Client provides the list.

4. PRICING & CALCULATION ENGINE

All prices are calculated on the server. The browser cannot invent fares.

| Rule type | Behaviour |
| --- | --- |
| Fixed routes | Configured A→B price per vehicle class overrides calculated price |
| Calculated | Base + distance rate + surcharges + vehicle factor + extras − discount |
| Surcharges | Airport, night/time, waiting — as supplied by Client |
| Coupons | % or fixed CHF, min order, expiry, max uses |
| Snapshot | Full breakdown stored on each booking for stable history |
| Guards | Min advance booking, capacity vs passengers/luggage |

5. SYSTEM INTEGRATIONS

| System | Role in V1 |
| --- | --- |
| Vercel {free - 50% becomes paid later} | Hosting and production deployment |
| Supabase {free - 70% becomes paid later} | Database, authentication, security (RLS), storage |
| Mapbox {free - 40% becomes paid later} | Maps, geocoding, directions for distance/time |
| Stripe {free just percentage} | Online payments + payment webhooks (standard merchant account) |
| Resend {free - 10% becomes paid later} | Transactional emails (confirmations, reminders, vouchers) |

Client owns all third-party accounts and pays ongoing usage fees (hosting, database, maps, email, Stripe fees). Provider configures integrations during the build and hands access over.

6. AUTOMATION (SCHEDULED MODEL)

Payment success → booking confirmed → voucher email to customer.

New booking visible in admin; optional ops notification email.

Pre-trip reminder email before pickup time.

Customer emails on key status changes (confirmed, cancelled, etc.).

Cancellation window enforced per Client policy.

No live driver GPS or “car arriving in 3 minutes” — driver waits at the booked time.

7. OPERATIONS DASHBOARD

Secure admin login with role checks.

Bookings list (search/filter) sorted by pickup date/time.

Day / calendar style view of transfers.

Booking detail: passenger, route, price breakdown, payment, notes.

Manual booking creation for phone customers.

Status workflow (e.g. new → confirmed → assigned → completed / cancelled).

Manual assignment of driver and vehicle (records only — no driver app).

Driver and vehicle directory.

Admin for fixed routes, pricing rules, extras, and coupons.

Customer records linked to bookings.

CSV export and audit trail for important changes.

8. OUT OF SCOPE (V1)

Not included unless agreed in a written change order:

Native iOS/Android apps (customer or driver).

Driver mobile app or driver self-service portal.

Live continuous GPS tracking of drivers/vehicles.

On-demand “ride now” matching or surge pricing.

Global multi-country marketplace or multi-fleet SaaS.

Automatic nearest-driver dispatch algorithms.

Stripe Connect multi-party payouts / driver wallets / payroll.

Hotel or affiliate partner portals.

Full historical migration from Freshpage (export help only if Client can export).

Legal drafting of Swiss T&Cs/privacy (Client or lawyer supplies final text).

Photo shoots, paid ads, large-scale SEO copywriting, social media management.

Ongoing 24/7 support retainer (can be contracted separately after launch).

9. TIMELINE (3–4 WEEKS)

Kickoff = Client accepts this Scope and supplies Blocking Inputs (Section 10). Target: finish within one calendar month.

| Week | Focus | Outcome |
| --- | --- | --- |
| Week 1 | Foundation + design + quote | Staging app; booking widget; Mapbox; route & price; vehicle classes |
| Week 2 | Checkout + accounts + email | Pay path; coupons; auth + history; confirmation emails |
| Week 3 | Operations dashboard | Run daily ops: bookings, assign, statuses, pricing admin |
| Week 4 | Polish + launch | Legal/content, DE+EN, QA, production domain, acceptance |

Delays in Client inputs, Stripe readiness, DNS access, or legal copy move the end date day-for-day.

10. CLIENT RESPONSIBILITIES

Blocking inputs (for pricing & rules):

Company legal details for imprint.

Service area (cities / airports).

Vehicle classes: name, max passengers, max luggage.

Pricing: base, per-km or class rates, minimum fare, fixed routes, airport/night/extras.

Policies: min advance booking, free cancel window, refunds, waiting rules.

Confirm CHF + English/German (recommended defaults).

Accounts & access:

Domain DNS access for production.

Stripe business account.

Email domain DNS for Resend.

Ownership of Vercel, Supabase, Mapbox projects at handover.

Feedback on staging within 48 hours so the schedule holds.

Final legal texts (Terms, Privacy, Cancellation).

Logo, brand fonts, and vehicle photos.

11. ACCEPTANCE CRITERIA

Customer completes scheduled booking on mobile and desktop (quote → pay/offline → confirmation).

Prices match configured rules for a fixed-route test and a calculated-route test.

Valid coupon reduces total correctly.

Stripe payment (test or live) marks booking paid via webhook.

Customer receives confirmation/voucher email.

Account shows booking history.

Admin can view booking, assign driver/vehicle, change status, create manual booking.

Admin can edit core pricing rules and coupons.

Agreed content/legal pages published.

Production live on the agreed domain; credentials and code handed over.

12. COMMERCIAL, IP & SUPPORT

| Delivery fee | As agreed on the commercial quotation/ invoice attached to this Scope. |
| --- | --- |
| Third-party costs | Paid by Client (hosting, DB, maps, email, Stripe fees, domain,tranlsation app if needed{not sure}) |
| IP | Upon full payment of the agreed fees, Client owns custom V1 source code delivered for Vamos Taxi |
| Third-party licences | Stripe, Mapbox, Supabase, Vercel, Resend, fonts remain under their own terms |
| Changes | Work outside this Scope needs written change order (scope, time, fee impact) |
| Bug fix window | 14 days after acceptance for defects in the accepted V1 flows (not new features) |
| Validity | Scope valid 30 days from document date unless accepted earlier |

13. ACCEPTANCE SIGNATURES

By signing, Client confirms this Scope describes the V1 project to be delivered in the stated window, subject to timely Client inputs and the exclusions listed.

| CLIENT | PROVIDER |
| --- | --- |
| Name: Ben Othman Houssein / authorised signatory | Name: Koussay Zayani |
| Company: Vamos Taxi GmbH | Company: — |
| Signature: ___________________________ | Signature: ___________________________ |
| Date: _______________________________ | Date: _______________________________ |

ONE-LINE SUMMARY FOR THE CLIENT In 3–4 weeks you receive a full scheduled-transfer platform: website, Mapbox quote, pricing engine, Stripe pay, coupons, customer accounts & history, automated emails, and a dispatch dashboard, not apps, not live GPS, not Uber.